## Slide 1: One Oracle in Action—From OFSLL Foundation to ERP/BPM and SCM/DLM Scale
CSS-led transformation, operations, and innovation as the customer's business and development arm
Two connected stories: Stage 1 (OFSLL on OCI) and Stage 2 (ERP/BPM live; SCM + custom DLM phased from Mar-2026)
Notes: This deck showcases two connected stories and how CSS operated as the Customer's business and development arm to deliver sustained outcomes at scale.

## Slide 2: Executive Summary
Stage 1: Highly available OFSLL on OCI with rapid switchovers; enterprise-grade SLAs; zero critical business interruptions cited
Stage 2: ERP/BPM live since April 2025 (>6 months); SCM + custom DLM on OCI in phased go-lives starting March 2026
Why it worked: One Oracle PMO and governance, automation-first ops, phased continuity, co-ownership of KPIs/ROI
Proof: 15-min RTO target; zero-downtime releases; 99%+ availability; 20M+ API/day; 8K+ TPS; 0 P1/P2 incidents in two years
Notes: Stage 1 success de-risked the platform and earned trust to scale enterprise transformation (ERP/BPM, then SCM/DLM).

## Slide 3: The One Oracle Operating Model
CSS as Accountable Sustainment Partner unifying practices, codifying architecture, and co-owning outcomes
Central PMO with delivery/security/compliance standards, MBR/QBR cadence, clear escalation paths
Operate-to-innovate: 24x7 operations, proactive monitoring, sprint-based enhancements, release pipelines, UAT/QA
Notes: Run-to-innovate—operations continuously feed the roadmap and enhancements.

## Slide 4: Stage 1—Situation and Objectives (5 years back)
Legacy complexity and integration constraints in device financing; high expectations for continuity and performance
Objectives: resilient loan/lease platform, HA on OCI, rapid/low-risk switchovers, measurable SLAs
Establish a trusted foundation to scale enterprise transformation
Notes: We stabilized the device financing backbone to enable scale.

## Slide 5: Stage 1—Architecture and Resilience
Multi-region OCI pattern: Production, Near HA, Far HA; ADG; rapid switchover/standby patterns
Zero-downtime deployment methods; automated monitoring and capacity planning
Target: 15-minute Recovery Time Objective for critical events
Notes: This became the reference architecture for later phases.

## Slide 6: Stage 1—Execution Approach
Phased/parallel cutovers; API standardization; robust data validation
Coordinated communications; runbooks for switchovers; self-assigned daily ops across IT and business
Strict quality and security standards across migrations
Notes: Co-ownership accelerated safe change in production.

## Slide 7: Stage 1—Outcomes and Metrics
20M+ OFSLL API calls/day; 8K+ TPS; 0 P1/P2 incidents in two years; 99%+ availability
No SLA breaches cited in device finance
Feature velocity for retail agility; model replicated for later phases
Notes: These results validated the HA/operating model and accelerated Stage 2.

## Slide 8: Stage 2—Scope and Phasing
Phase 1 (live since April 2025): ERP/BPM—GL, EPM (FCCS/ARCS), automated close and reconciliations, Workiva integration; Azure Data Mesh for financial reporting
Phase 2 (starting March 2026): SCM SaaS + custom Device Lifecycle Management on OCI
Logistics: R2a Puerto Rico (Jul 2026), R2b West Coast DC (Aug 2026), R2c remainder (Jan 2027)
Notes: Finance first to standardize close, controls, and reporting; then SCM/DLM to unify fulfillment and inventory.

## Slide 9: Stage 2—ERP/BPM Outcomes (>6 months live)
Established Oracle GL with expanded code block; automated feeder mappings, SAP JE mapping
Accelerated month-end close; automated reconciliations; external reporting via Workiva; bridge to DT reporting
EPM foundation for planning/forecasting established
Notes: Finance is automated and audit-ready with faster cycle times and standard processes.

## Slide 10: Stage 2—SCM + Custom DLM Design and Value
SCM: automated fulfillment; real-time unified inventory visibility and valuation; partner and eCommerce portals; touchless invoicing
Custom DLM on OCI: end-to-end device lifecycle tracking, reporting, lifecycle actions; complements Fusion SCM
AI adoption roadmap, feature releases, architecture improvements, SLA enhancements
Notes: DLM in PaaS aligns to the same HA and governance standards as OFSLL and ERP.

## Slide 11: Stage 2—Risk Management and Readiness
Parallel migration and iterative testing; API standardization; strong data validation
Coordinated cutovers; change enablement and training; stakeholder engagement
Carry-forward resiliency: 15-min RTO target; zero-downtime releases; proactive monitoring and capacity planning
Notes: We reuse Stage 1 patterns to minimize risk and speed adoption.

## Slide 12: Governance, PMO, and KPIs
Joint PMO for planning, dependency and risk management, standards, and executive reporting cadence
Continuous value governance: sprint velocity, release pipeline, test suites, UAT/QA; measurable availability/incident and close KPIs
Regular MBR/QBR; escalation model; documentation cadence and training programs
Notes: Governance and change enablement are foundational for scale.

## Slide 13: Tangible Impact and Value Realization
Streamlined operations; reduced legacy complexity; standardized processes across ERP, SCM, and device finance
Enterprise availability and performance; consistent close; savings via managed operations and automation
Multi-cloud, multi-partner transformation at scale; sustained innovation engine
Notes: Measurable continuity and performance sustain executive confidence and funding.

## Slide 14: Lessons Learned
Business outcomes first; collaborative governance drives success; phased delivery minimizes disruption
Treat change management as a program; operate-to-innovate loop sustains value
Co-ownership and standards accelerate time-to-value with lower risk
Notes: These principles continue into the network transformation.

## Slide 15: What's Next (12–18 months)
Execute SCM/DLM phases on schedule: R2a (Jul 2026), R2b (Aug 2026), R2c (Jan 2027)
Expand EPM with AI/ML; continue architecture enhancements and SLA improvements
Ongoing enablement for finance, supply chain, and device finance to drive adoption and ROI
Notes: The One Oracle backbone—PMO, standards, HA, agile delivery—continues to guide execution.

## Slide 16: Appendix—Architecture View (Prod, Near HA, Far HA)
Production/Near HA/Far HA clusters with ADG; LBaaS; ExaCS footprints; async ADG links
Reference: switchover runbooks and zero-downtime release pipelines
Notes: Refer to current state architecture diagrams and runbooks.

## Slide 17: Appendix—Program Workstreams and Escalations
Workstreams: PMO, Cloud Ops, Managed Services, CoE, Stakeholder Engagement and Change Management
Communications and governance: MBR/QBR, risk/security/change boards; unified standards
Notes: Escalation paths and cadence underpin predictable delivery.

## Slide 18: KPI Dashboard Template
Availability & Resilience: availability (% target vs actual); RTO adherence (target 15 min); zero-downtime releases (#/quarter)
Stability & Throughput: P1/P2 incidents (rolling trend, target 0); API calls/day (avg/peak); TPS (avg/peak)
Finance Ops: month-end close duration; reconciliation auto-complete rate; external reporting cycle time
Delivery Velocity: sprints completed vs planned; release cadence; defect escape rate; UAT pass rate
Adoption & Enablement: training completion; active users; CSAT
Notes: Use traffic-light statuses; annotate root causes and actions for any misses.

## Slide 19: Timeline—Foundation to Scale
Stage 1 (5 years back): OFSLL on OCI; HA pattern (Prod/Near/Far), ADG, rapid switchovers; outcomes: 99%+ availability, 20M+ API/day, 8K+ TPS, 0 P1/P2 (2 yrs)
Stage 2: ERP/BPM live Apr 2025; SCM + custom DLM phased from March 2026; R2a Jul 2026, R2b Aug 2026, R2c Jan 2027
Stage 3: Network transformation—Projects, Fixed Assets, EPM, enterprise inventory; Go Live April 2027
Notes: Show a horizontal timeline with foundation → scale → network, and a metrics band across the top.